| **NORTH AMERICAN ENERGY STANDARDS BOARD** **2012 ANNUAL PLAN for the WHOLESALE ELECTRIC QUADRANT Proposed 2012 Annual Plan From the Annual Plan Subcommittee** | | | | | | |
| --- | --- | --- | --- | --- | --- | --- |
|  | **Item Description** | | | | **Completion[[1]](#endnote-1)** | **Assignment[[2]](#endnote-2)** |
| **1** | **Develop business practices standards as needed to complement reliability standards** | | | | | |
|  | Develop business practice standards to support and complement NERC reliability standards, NERC policies and NERC standards authorization requests (SARs) using the NERC/NAESB Coordination Joint Standards Development Process as appropriate. Current NAESB activities underway to develop business practice standards that are supportive of this annual plan item are: | | | | | |
|  | a) | Parallel Flow Visualization/Mitigation for Reliability Coordinators in the Eastern Interconnection – Permanent Solution[[3]](#footnote-1)  Note: Consideration should be given to provisional item 4. Work is being coordinated with the NERC IDC Working Group.  Status: Started | | | 4th Q, 2011 | BPS |
|  | b) | Perform consistency review of WEQ-008 Transmission Loading Relief Business Practice Standards and develop recommendation.[[4]](#footnote-2) | | | 2012 | BPS |
|  | c) | Disturbance Control Standard (DCS) (BAL-002) Coordination with NERC [Project 2010-14.1 Phase 1 of Balancing Authority Reliability-based Controls: Reserves](http://www.nerc.com/filez/standards/Project2010-14.1_Phase_1_of_Balancing_Authority_RBC.html)  Status: Monitor. | | | 2013 | BPS/TIMTF |
|  | d) | Coordinate with NERC on changes to the definition of Bulk Electric System NERC [Project 2010-17 Definition of Bulk Electric System](http://www.nerc.com/filez/standards/Project2010-17_BES.html).  Status: Started (Initial review performed to determine whether NAESB should adopt revised NERC definition or maintain existing definition. The decision was made to recommend adopting revised NERC definition and NERC is planning to complete its efforts by 1st Quarter 2012, upon which NAESB’s efforts are contingent.) | | | 2nd Q, 2012 | SRS |
| **2** | **Develop business practice standards in support of the FERC RM05-25-000 and RM05-17-000 (OATT Reform)[[5]](#footnote-3)** | | | | | |
|  | a) | Develop version 2 business practice standards to better coordinate the use of the transmission system among neighboring transmission providers.  Status: Underway  Request R050004 was expanded to include the [Order No. 890 (Docket Nos.RM05-17-000 and RM02-25-000)](http://www.naesb.org/doc_view4.asp?doc=ferc041107.pdf), ([Order No. 890-A (Docket Nos. RM05-17-001, 002 and RM05-25-001, 002](http://www.naesb.org/doc_view2.asp?doc=ferc122807.pdf)), and [Order No. 890-B (Docket Nos. RM05-17-03 and RM05-25-03)](http://www.naesb.org/pdf3/ferc062308_order890b.doc) “Preventing Undue Discrimination and Preference in Transmission Services” | | | | |
|  |  | i) | Group 3: Network Service On OASIS[[6]](#footnote-4) | | | |
|  |  |  | 1. Use of OASIS to Make Electronic Requests to Designate and Terminate Network Resource   Status: Underway | | 4th Q, 2011 | OASIS |
|  |  |  | 1. Ability to Query Requests to Designate and Terminate Network Resources and Allow for Queries of All Information Provided with Designation Requests   Status: Underway | | 4th Q, 2011 | OASIS |
|  |  |  | 1. Masking of Designated Network Resource Operating Restrictions and Generating Cost Information   Status: Underway | | 4th Q, 2011 | OASIS |
|  |  |  | 1. Procedural Requirements for Submitting Designations over new OASIS Functionality   Status: Underway | | 4th Q, 2011 | OASIS |
|  |  |  | 1. Specify How Designated Network Service Informational Postings are Posted on OASIS   Status: Underway | | 4th Q, 2011 | OASIS |
|  |  |  | 1. Develop standards for the treatment of OASIS Requests when the Customer Fails to Provide the Necessary Attestation   Status: Underway | | 4th Q, 2011 | OASIS |
|  |  |  | 1. Procedural Requirements for Submitting Both Temporary and Indefinite Terminations of Network Resources   Status: Underway | | 4th Q, 2011 | OASIS |
|  |  |  | 1. Procedures for Submitting and Processing Requests for Concomitant Evaluations of Transmission Requests and Temporary Terminations   Status: Underway | | 4th Q, 2011 | OASIS |
|  |  | ii) | Group 4: Pre-Emption; Request No. [R05019](http://www.naesb.org/pdf2/r05019.doc) | | | |
|  |  |  | 1. Pre-Emption   Status: Started | | 1st Q, 2012 | OASIS |
|  |  |  | 1. Request No. [R05019](http://www.naesb.org/pdf2/r05019.doc)   Status: Started | | 1st Q, 2012 | OASIS |
|  |  | iii) | Group 6: Miscellaneous (Paragraph 1627[[7]](#footnote-5) of FERC Order No. 890) | | | |
|  |  |  | 1. Paragraphs 1627 of Order 890 – Posting of additional information on OASIS regarding firm transmission curtailments   Status: Not Started | | 1st Q, 2012 | OASIS |
|  |  |  | 1. Redispatch Cost Posting to allow for posting of third party offers of planning redispatch services.   Status: Not Started | | 1st Q, 2012 | OASIS |
|  | b) | Develop the needed business practices to support existing Request No. [R05004](http://www.naesb.org/pdf2/r05004.doc): The processing of transmission service requests, which use TTC/ATC/AFC, in coordination with NERC changes to MOD 001 where the allocation of flowgate capability based on historical Network Native Load impacts the evaluation of transmission service requests, requiring the posting of those allocation values in conjunction with queries of service offerings on OASIS  Status: Underway | | | 4th Q, 2011 | OASIS |
| **3** | **Develop business practices standards to improve the current operation of the wholesale electric market and develop and maintain business practice and communication standards for OASIS and Electronic Scheduling** | | | | | |
|  | a) | Develop and/or maintain business practice standards as needed for OASIS and electronic scheduling. Specific items to address include: | | | | |
|  |  | i) | Network Services: Determine and develop needed business practice standards or other support is needed to support use of OASIS for Network Service transactions ([R04006E](http://www.naesb.org/pdf2/r04006E.doc)). (Related to AP 2(a)(iii) and AP 2(a)(i))  Status: Underway. | | 4th Q, 2011 | OASIS |
|  |  | ii) | Registry (TSIN): Determine and develop needed business practice standards to support the registry functions currently supported by NERC ([R04037](http://www.naesb.org/pdf/r04037.doc), [R06027](http://www.naesb.org/pdf2/r06027.doc)) and transition the TSIN Registry from NERC to NAESB as the enhanced Electric Industry Registry (EIR).  Status: Underway. | | 1st Q, 2012 | NAESB/NERC Administration, JESS |
|  |  | iii) | Make remaining incremental enhancements to OASIS as an outgrowth of the NAESB March 29, 2005 conference on the future of OASIS ([R05026](http://www.naesb.org/pdf2/r05026.doc)).  Scoping [statement](http://www.naesb.org/pdf2/weq_srs112006a1.doc) completed by SRS. There were a number of assignments from the Standards Request. The outstanding items are included below: | | | |
|  |  |  | 1) | Eliminate Masking of TSR tag source and sink when requested status is denied, withdrawn refused, displaced, invalid, declined, annulled or retracted  Status: Not Started | 2012 | OASIS |
|  |  |  | 2) | Initiate standard that eliminates the disparity of posting “sensitive” information. This standard should also include procedures of user certification that allows access to this class of information.  Status: Underway (upon further development of this item by NAESB, a completion date will be determined) | 2012 | OASIS |
|  |  |  | 3) | Enhance the TSR result postings to allow showing of (i) limiting transmission elements and (ii) available generation dispatch options that would allow acceptance of reservation request.  Status: Not Started (upon initiation of this item by NAESB, a completion date will be determined) | 2012 | OASIS |
|  |  | iv) | Review and correct WEQ-004 Coordinate Interchange Business Practice Standard as needed based on activities in NERC [Project 2008-12, Coordinate Interchange Standards Revisions](http://www.nerc.com/filez/standards/Project2008-12_Coordinate_Interchange_Stds_Modifications.html) and supporting EOP-002-2 R4 and R6.[[8]](#footnote-6)  Status: Underway. Completion date dependent upon coordination activities with NERC, and Project 2008-12 is delayed by NERC due to other higher priority development. It is expected that NERC will begin its effort in 2nd Q 2013. | | 2014 | JESS |
| 4. | Develop and/or maintain standard communication protocols and cyber-security business practices as needed. | | | | | |
|  |  |  |  | |  |  |
|  | a) | Develop PKI standards for OASIS.  Status: Not Started (upon initiation of this item by NAESB, a completion date will be determined) | | | 2012 | PKI |
|  | b) | Develop Industry Implementation Plan for meeting PKI Standard requirements for e-tagging.  Status: Underway. Full e-Tag implementation (server & client side) is linked to the transition of the Registry from NERC to NAESB and NAESB implementation. | | | TBD – dependent on item above (i) and EIR | PKI |
|  | c) | Develop modifications for WEQ-012 as needed to reflect current market conditions | | |  |  |
|  |  | i) | Authorized Certification Authority Standard and Credentialing Practice ([R11014](http://www.naesb.org/pdf4/r11014.docx))  Status: Underway | | TBD | PKI |
|  |  | ii) | Technology Review and Upgrade for NAESB Public Key Infrastructure Standard WEQ-012 ([R11015](http://www.naesb.org/pdf4/r11015.doc)).  Status: Underway | | TBD | PKI |
|  |  | iii) | Review and develop standards as needed to support adequate session encryption (SSL/TLS issues: [US-Cert Vulnerability Note VU#864643](http://www.kb.cert.org/vuls/id/864643))  Status: Not Started | | TBD | PKI |
| **5** | **Maintain existing body of Version 2.x standards** | | | | | |
|  | a) | Consistent with ¶51 of FERC Order No. 890-A, add AFC and TFC values to the “System\_Attribute” data element of the NAESB Standard WEQ-003: OASIS S&CP Data Dictionaries. ([R08011](http://www.naesb.org/pdf3/r08011.doc)) Status: Started | | | 1st Q, 2012 | OASIS |
|  | b) | Correct WEQ 013-2.6.7.2. – Resale off OASIS ([R08027](http://www.naesb.org/../pdf4/r08027.doc)) Status: Not Started | | | TBD | OASIS |
|  | c) | Add language to WEQ-001-4 Online Negotiation and Confirmation process to clarify Table 4-3 ([R09003](http://www.naesb.org/../pdf4/r09003.doc)) Status: Started | | | 1st Q, 2012 | OASIS |
|  | d) | Create a new OASIS mechanism that allows for the merger of like reservations without the use of the resale mechanism ([R09015](http://www.naesb.org/pdf4/r09015.doc)) Status: Not Started | | | TBD | OASIS |
|  | e) | Develop standards to support crediting redirect requests with the capacity of the parent reservation ([BPA Comments](http://www.naesb.org/pdf4/weq_aplan101411w3.doc))  Status: Not Started | | | TBD | OASIS |
| **6.** | **Develop Smart Grid Wholesale and Retail Electric Standards -** The wholesale and retail demand response work groups and the Smart Grid task force should actively and timely communicate and coordinate work products to ensure consistency between the three work groups. Each work group should take into account the work products developed by the other. | | | | | |
|  | a) | Develop standards to support PAP 10 – Standards Energy Usage Information, Phase 2, Harmonization with CIM and SEP 2.0 Status: Not Started, pending discussions with CIM and SEP 2.0 | | | 1st Q, 2012 | Joint WEQ/REQ PAP 10 SGS Subcommittee |
| **7.** | **Develop or modify standards to Support** [**FERC Order No. 676-E**](http://www.naesb.org/pdf4/ferc112409_order_676E.doc)**, (Docket No. RM 05-5-013)** | | | | | |
|  | a) | Develop standards to support the Transmission Provider right to reassess the availability of conditional firm (See ¶ 72[[9]](#footnote-7)) Status: Started | | | 4th Q, 2011 | OASIS |

| **NORTH AMERICAN ENERGY STANDARDS BOARD 2012 ANNUAL PLAN for the WHOLESALE ELECTRIC QUADRANT Proposed 2012 Annual Plan From the Annual Plan Subcommittee** | |
| --- | --- |
| **PROVISIONAL ITEMS** | |
| 1 | Develop and or modify business practices related to support of NERC effort on the NERC Resources and Transmission Adequacy (NERC [Project 2009-05 Resource Adequacy Assessments](http://www.nerc.com/filez/standards/Resource_Adequacy.html)). NERC expects work on this project to start in third quarter 2014. |
| 2 | Develop business practices for allocating capacity among requests received during a submittal window Order 890-A [(Docket Nos. RM05-17-001, 002 and RM05-25-001, 002](http://www.naesb.org/doc_view2.asp?doc=ferc122807.pdf) - Paragraph 805)[[10]](#footnote-8). |
| 3 | Determine any needed NAESB action in support of the Interchange Distribution Calculator (IDC) and develop any necessary standards. |
| 4 | Prepare recommendations for future path for TLR[[11]](#footnote-9) (Phase 2) in concert with NERC, which may include alternative congestion management procedures[[12]](#endnote-3). Work on this activity is dependent on completing 2010 WEQ Annual Plan 1.a (Parallel Flow Visualization/Mitigation for Reliability Coordinators in the Eastern Interconnection - Phase 1). |
| 5 | Develop complementary standards that align with NERC [Project 2008-01 Voltage and Reactive Planning and Control](http://www.nerc.com/filez/standards/Project2008-01_Voltage_and_Reactive_Planning_and_Control.html). A SAR was finalized in April 2011. NERC project is expected to begin in first quarter 2013. |
| 6 | Determine NAESB action needed to support FERC Action Plan for Smart Grid Technology. |
| 7 | Develop business practice standards for cap and trade programs for greenhouse gas. |
| 8 | Conduct assessment to determine if Electric Industry Requirements documented in WEQ-011 Gas / Electric Coordination should be considered reliability requirements and transition to NERC. |
| 9 | Develop needed business practice standards for organization/company codes for NAESB standards – and address current issues on the use of DUNs numbers. Common code usage is linked to the transition of the Registry from NERC to NAESB. |
| 10 | Review the need for, and develop standards where appropriate, in response to issues raised by FERC’s National Action Plan on Demand Response. |
| 11 | Develop, modify or delete business practices to support Time Error, Automatic Generation Control (AGC), and Inadvertent Accounting (BAL-004, BAL-005, and BAL-006) resulting from the NERC field test under NERC project (NERC [Project 2010-14.2 Phase 2 of Balancing Authority Reliability-based Controls: Time Error, AGC, and Inadvertent](http://www.nerc.com/filez/standards/Project2010-14.2_Phase_2_of_Balancing_Authority_RBC.html)). NERC expects this project to start in second quarter 2013. The NERC project may impact WEQ-006 Manual Time Error Correction and WEQ-007 Inadvertent Interchange Payback. |
| 12 | Develop complementary standards that align with NERC Project 2010-4 Demand Data. The NERC project may impact WEQ-015 Business Practices for Measurement and Verification of Wholesale Electricity Demand Response. |
| 13 | Coordinate with NERC on the functional model glossary revisions NERC [Project 2010-08 Functional Glossary Model Revisions](http://www.nerc.com/filez/standards/Project2010-08_FM_Glossary_Revisions.html). NERC expects this project to start in fourth quarter 2014. The NERC project may impact WEQ-000 Abbreviations, Acronyms, and Definition of Terms. |
| 14 | Coordinate with NERC on NERC Project 2012-05 ATC Revisions - Order 729. NERC expects this project to start in third quarter 2014. The NERC project may impact the WEQ-001 Open Access Same-Time Information Systems (OASIS) Standards, WEQ-002 OASIS Standards and Communication Protocol (S&CP), WEQ-003 Open Access Same-Time Information Systems (OASIS) Data Dictionary, and WEQ-013 OASIS Implementation Guide. |
| 15 | Coordinate with NERC on NERC Project 2012-08 Glossary Updates. NERC has not established a start date for this project. The NERC project may impact WEQ-000 Abbreviations, Acronyms, and Definition of Terms |
| 16 | Coordinate with NERC on NERC Project 2012-09 IRO Review. NERC has not established a start date for this project. The NERC project may impact WEQ-008 Transmission Loading Relief – Eastern Interconnection Standards. |
| 17 | Coordinate with NERC on NERC Project 2012-15 Flow Limited Paths. NERC has not established a start date for this project. The NERC project may impact the WEQ-001 Open Access Same-Time Information Systems (OASIS) Standards, WEQ-002 OASIS Standards and Communication Protocol (S&CP), WEQ-003 Open Access Same-Time Information Systems (OASIS) Data Dictionary, and WEQ-013 OASIS Implementation Guide. |
| 18 | Review and develop standards as needed and requested based on the National Petroleum Council (NPC) findings as communicated by the NAESB Board of Directors, government agencies or reliability organizations, as applicable. (9-15-11 NPC Report: [Transmittal Letter, Preface, and Executive Summary](http://downloadcenter.ConnectLive.com/events/npc091511/Executive_Sumary-91511.pdf), Ch 1:[Resource and Supply](http://downloadcenter.ConnectLive.com/events/npc091511/Resource_Supply-091511.pdf), Ch 2: [Operations and Environment](http://downloadcenter.ConnectLive.com/events/npc091511/Ops_Environment_091511.pdf), Ch 3: [Demand](http://downloadcenter.ConnectLive.com/events/npc091511/Demand-092911.pdf), Ch 4: [Carbon and Other End-Use Emissions](http://downloadcenter.ConnectLive.com/events/npc091511/Carbon-091511.pdf), Ch 5: [Macroeconomics](http://downloadcenter.ConnectLive.com/events/npc091511/Macroeconomics_091511.pdf), Ap A: [Request Letters, Description of the NPC, and NPC membership roster](http://downloadcenter.ConnectLive.com/events/npc091511/Appendix_A-91511.pdf), Ap B: [Study Group Rosters](http://downloadcenter.connectlive.com/events/npc091511/Appendix_B.pdf) , Ap C: [Additional Materials Available Electronically](http://downloadcenter.ConnectLive.com/events/npc091511/Appendix_C.pdf)) |
| 19 | Develop standards as needed based on FERC Order No. 1000. ([NAESB Analysis of FERC Order No. 1000](http://www.naesb.org/pdf4/ferc_order1000_100311mn.doc)) |
| 20 | Develop standards as needed in support of Variable Energy Resources (VERs) final order (RM10-11-000). ([NAESB Comments 3-2-11](http://www.naesb.org/pdf4/naesb_comments_ver_integration_nopr_030211.pdf), [FERC NOPR RM10-11-000](http://www.naesb.org/pdf4/ferc_111810_vers_nopr.doc)) |

**Wholesale Electric Quadrant Executive committee and Subcommittee Structure**

Wholesale Electric Quadrant

Executive Committee (WEQ EC)

Standards Review Subcommittee (SRS)

Interpretations Subcommittee

OASIS Subcommittee

Joint Electric Scheduling Subcommittee (JESS)

Scoping

Task Forces & Working Groups

Development

PKI Subcommittee

REQ/WEQ DSM-EE Subcommittee

Business Practices Subcommittee (BPS)

WEQ/REQ Smart Grid Standards Subcommittee (\*\*)

WEQ/REQ PAP 10 Smart Grid Standards Subcommittee (\*\*\*)

**NAESB WEQ EC and Active Subcommittee Leadership**:

Executive Committee (EC): Kathy York (Chair) and James Castle (Vice Chair)

Standards Review Subcommittee (SRS): Narinder Saini, Ed Skiba

Interpretations Subcommittee: Ed Skiba

Business Practices Subcommittee (BPS) & Time and Inadvertent Management Task Force (TIMTF): Ed Skiba , Narinder Saini

Open Access Same Time Information System (OASIS) Subcommittee (OS): Paul Sorenson, J.T. Wood, Alan Pritchard

Joint Electric Scheduling Subcommittee (JESS): Bob Harshbarger (NAESB), Clint Aymond (NERC)

Demand Side Management-Energy Efficiency (DSM-EE) REQ/WEQ Subcommittee: Ruth Kiselewich (Retail), Roy True and Paul Wattles (WEQ)

Public Key Infrastructure (PKI) Subcommittee: Jim Buccigross

Inactive Subcommittees:

e-Tariff Joint WEQ/WGQ Subcommittee (e-Tariff): Jane Daly (WEQ), Keith Sappenfield (WGQ)

(\*\*) The Smart Grid Standards Subcommittee is a joint group of the retail electric and wholesale electric quadrants with other standards development groups such as OASIS (Organization for the Advancement of Structured Information Standards, not Open Access Same Time Information Systems related to NAESB standards and FERC actions), CalConnect, FIX and UCAIug, among others. Direction may be given from NIST, DoE or FERC and the group reports jointly to the NAESB Board Smart Grid Strategic Steering Committee and the WEQ and REQ ECs. The group is chaired by Joe Zhou, Wayne Longcore and Robert Burke.

(\*\*\*) The PAP 10 Smart Grid Standards Subcommittee is a joint group of the retail electric and wholesale electric quadrants with other standards development groups such as OASIS, UCAIug, OpenADE, ZigBee, ASHRAE, EIS Alliance, NARUC and includes other groups. Direction may be given from NIST, DoE or FERC and the group reports jointly to the NAESB Board Smart Grid Strategic Steering Committee and the WEQ and REQECs. The group is chaired by Phil Precht, Cathy Wesley, Sharon Dinges, David Kaufman, Brad Ramsay, Tobin Richardson and Ed Koch.

1. **End Notes WEQ 2012 Annual Plan:**

   Dates in the completion column are by end of the quarter for completion by the assigned committee, sub-committee or task force. The dates do not necessarily mean that the standards are fully staffed to be implementable by the industry, and/or ratified by membership. If one item is completed earlier than planned, another item can begin earlier and possibly complete earlier than planned. There are no begin dates on the plan. [↑](#endnote-ref-1)
2. The assignments are abbreviated. The abbreviations and sub-committee structure can be found at the end of the annual plan document. [↑](#endnote-ref-2)
3. See AP Item 3.iv., Completion dates may be revisited contingent upon NERC-NAESB coordination of implementation related to parallel flow visualization [↑](#footnote-ref-1)
4. In some sections of WEQ 008 it appears that the standards are applicable to all of the Interconnections and other it appears that the standards are only applicable to the Eastern Interconnection. The title indicates the standards are applicable to the Eastern Interconnection. [↑](#footnote-ref-2)
5. FERC Order No. 890, issued February 16, 2007 can be accessed from the following link - http://www.naesb.org/doc\_view4.asp?doc=ferc021607.doc [↑](#footnote-ref-3)
6. Several group 3 items may be removed from this plan if the 4th quarter completion dates are met. [↑](#footnote-ref-4)
7. Paragraph 1627 of FERC Order No. 890, issued February 16, 2007: We agree with suggestions for the posting of additional curtailment information on OASIS and, therefore, require transmission providers, working through NAESB, to develop a detailed template for the posting of additional information on OASIS regarding firm transmission curtailments. Transmission providers need not implement this new OASIS functionality and any related business practices until NAESB develops appropriate standards. These postings must include all circumstances and events contributing to the need for a firm service curtailment, specific services and customers curtailed (including the transmission provider’s own retail loads), and the duration of the curtailment. This information is in addition to the Commission’s existing requirements: (1) when any transmission is curtailed or interrupted, the transmission provider must post notice of the curtailment or interruption on OASIS, and the transmission provider must state on OASIS the reason why the transaction could not be continued or completed; (2) information to support any such curtailment or interruption, including the operating status of facilities involved in the constraint or interruption, must be maintained for three years and made available upon request to the curtailed or interrupted customer, the Commission’s Staff, and any other person who requests it; and, (3) any offer to adjust the operation of the transmission provider’s system to restore a curtailed or interrupted transaction must be posted and made available to all curtailed and interrupted transmission customers at the same time. [↑](#footnote-ref-5)
8. See AP Item 1.a.iv, Completion dates may be revisited contingent upon NERC-NAESB coordination of implementation related to parallel flow visualization. [↑](#footnote-ref-6)
9. 72. However, we reiterate here the Commission’s finding in Order No. 890 that a transmission provider is permitted to extend its right to reassess the availability of conditional firm service. Since the Version 002.1 Standards do not specifically address this issue, we would ask the industry, working through NAESB, to continue to look at additional business practice standards facilitating a transmission provider’s extension of its right to perform a reassessment [↑](#footnote-ref-7)
10. 805. The Commission recognizes that developing methods to allocate capacity among requests received during a submittal window may require detailed procedures, particularly when transmission requests received simultaneously exceed available capacity. As the Commission explained in Order No. 890, however, we believe that each transmission provider is in the best position to develop allocation procedures that are suitable for its system. This does not preclude transmission providers from working through NAESB to develop standardized practices, as suggested by Southern. For example, as we pointed out in Order No. 890, allocation methods such as that used by PJM to allocate monthly firm point-to-point transmission service could provide useful guidance in developing general allocation procedures. [↑](#footnote-ref-8)
11. Phase 2 of the Parallel Flow Visualization looks at developing options for and reporting of the most cost effective alternatives to achieve curtail obligations assigned during Phase 1.” [↑](#footnote-ref-9)
12. For additional information, please see comments submitted by PJM and Midwest ISO for this Annual Plan Item: <http://www.naesb.org/pdf3/weq_aplan102907w1.pdf>. [↑](#endnote-ref-3)