|  | Order 890 Work Plan |  |  |  |
| --- | --- | --- | --- | --- |
| Order Cite | Action Item/Work Plan | Action Item Home | Target Dates | Status |
| ATC GROUP ASSIGNMENTS (ESS/ITS and BPS) |  |  |  |  |
| 243, 246 | - Business Practice Standards complementary to NERC Reliability Standards for Existing Transfer Capability (ETC) to create a “consistent approach for determining the amount of transfer capability a transmission provider may set aside for its native load and other committed uses”, including the elements of ETC for full implementation of the NERC MOD-001 reliability standard* - *See also, ESS/ITS Work Plan, Group 1 | WEQ Annual Plan Item 2 | FORMAL COMMENT: end of 3rd Quarter WEQ EC VOTE: 4th Quarter, 2007 RATIFICATION: 4th Quarter, 2007 | The NAESB ESS/ITS and BPS are working to draft complementary business practices to the NERC MOD028, MOD029, and MOD030, which includes ETC. The NERC team has determined that there is not a need for explicit posting of ETC values the ESS/ITS and BPS supports the decision. The ETC components will be posted as necessary. |
| 257, 262 | - Capacity Benefit Margin (CBM) Business Practices - Business practice standards to set forth “how the CBM value shall be determined, allocated across transmission paths, and used” and how transmission providers will “reflect the set-aside of transfer capability as CBM in the development of the rate for point-to-point transmission service.” - Business practice standards that include an OASIS mechanism to “allow for auditing of CBM usage.” - Any additional business practice standards needed to complement the NERC CBM reliability standards (MOD004) created as a result of this effort | WEQ Annual Plan Item 2 | FORMAL COMMENT: end of 3rd Quarter WEQ EC VOTE: 4th Quarter, 2007 RATIFICATION: 4th Quarter, 2007 | A work paper is being drafted for the July 6 meeting. While the ESS/ITS and BPS have begun identifying complementary business practices to NERC MOD004, the language to address the need to develop a mechanism to allow for auditing of CBM usage has not begun to date. |
| 272, 273 | - Transmission Reliability Margin (TRM): Business Practice Standards to complement the NERC reliability standards for TRM - The business practice standards will include specification of the appropriate uses of TRM and when transmission providers may set aside TRM - Any additional business practice standards needed to complement the NERC TRM reliability standards (MOD008) created as a result of this effort | WEQ Annual Plan Item 2 | FORMAL COMMENT: end of 3rd Quarter WEQ EC VOTE: 4th Quarter, 2007 RATIFICATION: 4th Quarter, 2007 | A work paper is being drafted for the July 6 meeting. The ESS/ITS and BPS have begun identifying complementary business practices to NERC MOD008. |
| 301, 310, 369, 246, 413, 293 | Business Practice Standards for ATC and AFC Calculation Methodologies to complement the NERC reliability standards created for ATC and AFC Methodologies (NERC MOD001 (Available Transfer Capability); NERC MOD028 (Network Response Available Transfer Capability); NERC MOD029 (Rated System Path Available Transfer Capability); and NERC MOD030 (Flowgate Network Response Available Transfer Capability)): - Business practice standards to address the frequency and posting requirements for all ATC components that are complementary to the related NERC reliability standards - Business practice standards for data exchange for ATC modeling complementary to the related NERC reliability standards including any OASIS posting requirements to achieve the data exchange - Business practice standards that will set forth how transmission providers will post “explanations of the reason for a change in monthly and yearly ATC values on a constrained path.” The standards will include a requirement that that the transmission provider post the reason for the change in a narrative form. The posted information will include “the (1) specific events which gave rise to the change and (2) new values for ATC on that path (as opposed to all points on the network).” - Business practice standards for posting on OASIS of the “underlying load forecast assumptions for all ATC calculations” - Business practice standards for posting on OASIS of the “actual daily peak load for the prior day.” - Business practice standards for accounting for counterflows. These standards will be included in the ATC business practice standards | WEQ 2007 Annual Plan Item 2 | FORMAL COMMENT: end of 3rd Quarter , 2007 WEQ EC VOTE: 4th Quarter, 2007 RATIFICATION: 4th Quarter, 2007 | The ESS/ITS and BPS has drafted several sets of language and is in the process of coordinating alignment with the NERC ATC Drafting Team. |
|  | - Business practice standards to complement NERC reliability standards for Transfer Capability in response to new NERC Supplemental SAR: Revisions to Existing Standards MOD001-MOD009, FAC12-13 - Business practice standards to set forth the procedure for input on TTC and ATC methodologies and values. (During the Order 890 NERC and NAESB joint standards development effort, it was determined that the standards contained in MOD003 should be business practice standards instead of reliability standards. NERC has requested that NAESB adopt the standards as business practices via correspondence to Ms. McQuade, NAESB President.) | WEQ Annual Plan Item 2 | FORMAL COMMENT: end of 3rd Quarter WEQ EC VOTE: 4th Quarter, 2007 RATIFICATION: 4th Quarter, 2007 | The BPS and ESS/ITS have drafted language to incorporate MOD003 into NAESB business practice standard language. A draft of this language has been reviewed by the NERC ATC Drafting Team. |

|  | Order 890 Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Order Cite | Action Item/Work Plan | Action Item Home |  | Target Dates |  | Status |  |
| ESS/ITS ASSIGNMENTS |  |  |  |  |  |  |  |
|  | GROUP 0: RESALES |  |  |  |  |  |  |
| 815, FN 496 | - The OASIS business practices developed to align the existing NAESB standards with Order 890 will include the requirement that “all sales or assignments of capacity be conducted or otherwise posted on the transmission provider’s OASIS on or before the date the reassigned service commences.” - The OASIS business practices will also conform to Footnote 496 of Order 890. The business practices will include the requirement that the assignee “execute a service agreement directly with the transmission provider.” In addition, the business practices will include the requirement that the assignee pay “the transmission provider for service at the negotiated rate and the transmission provider will bill or credit the assignor with any the difference between the negotiated rate and the assignor’s original rate. | WEQ 2007 Annual Plan Item 2 |  | FORMAL COMMENT: The ESS/ITS posted a recommendation for formal comment that includes revisions to the Resales standards to address the directives in Order 890 on April 5, 2007 with comments due on May 4, 2007. WEQ EC VOTE: The WEQ Executive Committee adopted a revised recommendation during the May 8 WEQ EC meeting. RATIFICATION: The recommendation, as revised by the WEQ Executive Committee was posted for member ratification on June 22, 2007. Ratification ballots are due on July 23, 2007. |  | The Recommendation for the business practices was posted for formal comment on April 5, 2007 with comments due on May 4. The WEQ Executive Committee voted Recommendation at its May 8, 2007 meeting in Washington, DC. The modifications to the S&CPs will be processed under a separate recommendation that will also include other changes to the S&CPs required in Order 890. |  |
|  | GROUP 1: POSTING OF ETC; ANNOTATIONS FOR ATC; LOAD FORECAST AND ACTUAL LOAD; RE-BID OF PARTIAL SERVICE; AND PRECONFIRMATION OF PRIORITY |  |  |  |  |  |  |
| 243-244 | - Posting of ETC*: OASIS business practice standards and S&CPs necessary to implement the Business Practice Standards developed to complement NERC Reliability Standards for Existing Transfer Capability (ETC) to create a “consistent approach for determining the amount of transfer capability a transmission provider may set aside for its native load and other committed uses”, including the elements of ETC for full implementation of the NERC MOD-001 reliability standard. |  |  | FORMAL COMMENT: The ESS/ITS plans to vote to send the Recommendation that includes the Business Practice Standards and S&CPs to address the items included in Group 1 during the 3rd Quarter, 2007. WEQ EC VOTE: The WEQ Executive Committee will vote on the Recommendation for the Group 1 items during the 3rd Quarter, 2007 RATIFICATION: The ratification of the Recommendation for the Group 1 items will be complete by the end of the 3rd Quarter, 2007 |  | The ESS/ITS have started drafting the required changes to the OASIS S&CPs to include the changes necessary to address the items in Group 1. Plan to have changes for Group 1 items posted for formal comment after the July 24-25 meeting in Houston. |  |
| 369 | - Annotations for ATC: OASIS Business Practice Standards and S&CPs that will “require that the transmission provider post a brief, but specific, narrative explanation of the reason for a change in monthly and yearly ATC values on a constrained path.” The posting requirements will include posting of “(1) specific events which gave rise to the change and (2) new values for ATC on that path (as opposed to all points on the network).” |  |  |  |  |  |  |
| 416 | - Load Forecast and Actual Load: OASIS Business Practice Standards and S&CPs for the posting of “load forecasts and actual daily peak load for both system-wide load (including native load) and native load.” |  |  |  |  |  |  |
| 1378 | Re-bid of Partial Service: OASIS Business practice standards and OASIS S&CPs for re-bid of partial service - NAESB will develop business practice standards to “allow a transmission customer to rebid a counteroffer of partial service so the transmission customer is allowed to take the same quantity of service across all linked transmission service requests. |  |  |  |  |  |  |
| 1392, 1401 | - Pre-confirmation of Priority: Development of OASIS business practice standards and OASIS S&CPs to prohibit “transmission customers from changing a request into a pre-confirmed request and requiring OASIS platforms to be accessible on non-Windows/Explorer computers.” - Pre-confirmation Priority: Development of OASIS Business Practice Standards and OASIS S&CPs so that “pre-confirmed non-firm point-to-point transmission service requests and short-term firm point-to-point transmission service requests” have priority though “longer duration requests for transmission service will continue to have priority over shorter duration requests for transmission service.” The standards will be written such that pre-confirmation will serve as a “tie-breaker” when the requests are of equal duration. |  |  |  |  |  |  |
|  | GROUP 2: METRICS; REDISPATCH COST POSTING |  |  |  |  |  |  |
| 413 | - Metrics: Business Practice standards s to “post on OASIS metrics related to the provision of transmission service under the OATT” including the posting of: - “the number of affiliate versus non-affiliate requests for transmission service that have been rejected”; - “the number for affiliate versus non-affiliate requests for transmission service that have been made”; - These standards will also set forth in the above referenced posting requirements the length of the service request and the type of the service requested |  |  |  | FORMAL COMMENT: The ESS/ITS plans to vote to send the Recommendation that includes the Business Practice Standards and S&CPs to address the items included in Group 2 during the end of 3rd Quarter/beginning of the 4th Quarter, 2007. WEQ EC VOTE: The WEQ Executive Committee will vote on the Recommendation for the Group 2 items during the 4th Quarter, 2007 RATIFICATION: The ratification of the Recommendation for the Group 2 items will be complete by the end of the 4th Quarter, 2007 |  | The ESS/ITS has not begun drafting standards to address the Group 2 items at this time. |
| 1318 | - Metrics: OASIS business practice standards to implement the standard performance metrics set forth in Order 890, Paragraphs 1308-1317. |  |  |  |  |  |  |
| 1005, 1162 | Redispatch Cost Posting: Business practices for redispatch cost postings: - The business practice standards for redispatch cost postings will include OASIS business practices and any needed additions or revisions to the OASIS Standards & Communication Protocols (S&CPs) to allow for posting of third party offers of planning redispatch services. The business practice standards developed for redispatch cost postings may affect the existing NAESB business practice standards for Transmission Loading Relief. - The posting of redispatch information will also include the posting of each transmission provider’s “monthly average cost of redispatch for each internal congested transmission facility or interface over which it provides redispatch service using planning redispatch or reliability redispatch under the pro forma OATT.” - The business practice standards for redispatch cost postings will also include functionality for transmission providers to post “a high and low redispatch for the month” each internal congested transmission facility or interface over which it provides redispatch service |  |  |  |  |  |  |
|  | GROUP 3: NETWORK SERVICE ON OASIS |  |  |  |  |  |  |
| 385 | - Development of OASIS business practice standards and OASIS S&CPs for “transmission providers and network customers to use OASIS to request designation of new network resources and to terminate designation of network resources.” The standards will include the ability to query requests to designate and terminate network resources and will require development of OASIS templates. - Shall be posted on OASIS for 90 days and available for audit for a 5 year period Will result in ability of Transmission customers to be able to query requests to designate and terminate a network resource. Requests and responses made electronically. | WEQ Annual Plan Item 2 |  | FORMAL COMMENT: The ESS/ITS plans to vote to send the Recommendation that includes the Business Practice Standards and S&CPs to address the items included in Group 3 during the 4th Quarter, 2007. WEQ EC VOTE: The WEQ Executive Committee will vote on the Recommendation for the Group 3 items during the 4th Quarter, 2007 RATIFICATION: The ratification of the Recommendation for the Group 3 items will be complete by the end of the 4th Quarter, 2007 |  | The ESS/ITS has not begun drafting standards to address the Group 3 items at this time. |  |
| 1477 | - Development of OASIS business practice standards and OASIS S&CPs for provision of the designation of network resources electronically; masking of information “about operating restrictions and generating cost on OASIS”; and to “allow for queries of all information provided with designation requests |  |  |  |  |  |  |
| 1477 | - Development of OASIS business practice standards and OASIS S&CPs that describe “the procedural requirements for submitting designations over any new OASIS functionality. |  |  |  |  |  |  |
| 1504 | - Development of OASIS business practice standards and OASIS S&CPs to specify how designated network service informational postings are posted on OASIS . - Develop details of how the view, download, and query requirements for information posted regarding network resource designations informational postings. |  |  |  |  |  |  |
| 1532 | - Development of OASIS business practice standards and OASIS S&CPs to set forth the “treatment of OASIS requests when the customer fails to provide the necessary attestation,” when submitting a request to designate a new network resource. - Attestation: Formatting of attestation information that will be provided on OASIS. |  |  |  |  |  |  |
| 1541 | - Development of OASIS business practice standards and OASIS S&CPs to describe “the procedural requirements for submitting both temporary and indefinite terminations of network resources, to allow network customers to provide all required information for such terminations.” These business practice standards will include the functionality set forth in Order 890, Paragraph 1541. |  |  |  |  |  |  |
| 1541 | - Development of OASIS business practice standards and OASIS S&CPs to describe “the procedures for submitting and processing requests for concomitant evaluations of transmission requests and temporary terminations. |  |  |  |  |  |  |
|  | GROUP 4: CONDITIONAL FIRM; PRE-EMPTION; REQUEST R05019; and REVISIONS TO STANDARD 9.7 |  |  |  |  |  |  |
| 1078 | Conditional Firm: In Paragraph 1078 of Order 890, the Commission directed transmission providers to “assign short-term firm service to conditional firm customers as the service becomes available.” The Commission also directed transmission providers to work with NAESB to “develop the appropriate communications protocols to implement this attribute of conditional firm service.” NAESB will develop OASIS business practices and OASIS S&CPs that will implement the ability to assign short-term firm service to conditional firm customers. Development of communication protocols for conditional firm including tracking mechanism and regional variation. Need to review the tagging rules related to the use of conditional firm. | WEQ Annual Plan Item 2 |  | FORMAL COMMENT: The ESS/ITS plans to vote to send the Recommendation that includes the Business Practice Standards and S&CPs to address the items included in Group 4 during the 4th Quarter, 2007/1st Quarter 2008. WEQ EC VOTE: The WEQ Executive Committee will vote on the Recommendation for the Group 4 items during the 1st Quarter 2008 RATIFICATION: The ratification of the Recommendation for the Group 4 items will be complete by the end of the 1st Quarter 2008 |  | The ESS/ITS has not begun drafting standards to address the Group 4 items at this time. Conditional Firm: It is the plan at this time to roll in to the Group 1 items to include the changes necessary for conditional firm. If the ESS/ITS cannot reach consensus on the language for this item in time to include with the Group 1 items, it will remain in Group 4. |  |
| 1269 | Revisions to Standard 001-9.7: NAESB will continue to work to revise NAESB WEQ business practice standard WEQ 001-9.7 (which addresses rollover rights for Redirected transmission service) to be consistent with the Commission’s policies. | WEQ Annual Plan Item 2 |  |  |  |  |  |
| 1407 | Pre-emption: Revise OASIS business practice standards and OASIS S&CPs so that “a new pre-confirmed request for transmission service would preempt a request of equal duration that has been accepted by the transmission provider but not yet confirmed by the transmission customer.” It is the expectation that the business practice standards to address preemption will be developed in conjunction with NAESB Request No. R05019 to modify OASIS standards and OASIS S&CPs to clearly document the procedures used to implement the displacement/interruption terms of the Pro Forma tariff. This is consistent with NAESB Standard WEQ 001-4.25. | WEQ Annual Plan Item 2 |  |  |  |  |  |
|  | NAESB Request No. R05019: During the work to address FERC Order 890, the ESS/ITS will also use the opportunity to modify OASIS standards and S&CP to clearly document the procedures used to implement the displacement/interruption terms of the Pro Forma tariff as requested in NAESB Request No. R05019 | R05019 |  |  |  |  |  |
| 1377 | GROUP 5: PARAGRAPH 1377 |  |  |  |  |  |  |
|  | NAESB will develop business practice standards to facilitate the coordination of requests across multiple transmission systems using the principles set forth in Paragraph 1377 of Order 890. Develop S&CPs related to coordination of request across multiple transmission systems. | WEQ Annual Plan Item 2 |  | FORMAL COMMENT: The ESS/ITS plans to vote to send the Recommendation that includes the Business Practice Standards and S&CPs to address the items included in Group 5 during the 1st Quarter 2008. WEQ EC VOTE: The WEQ Executive Committee will vote on the Recommendation for the Group 4 items during the 2nd Quarter 2008. RATIFICATION: The ratification of the Recommendation for the Group 4 items will be complete by the end of the 2nd Quarter 2008 |  | The ESS/ITS has not begun drafting standards to address the Group 5 items at this time. |  |
|  | GROUP 6: MISCELLANEOUS |  |  |  |  |  |  |
| 1390 | NAESB plans to review the existing business functions set forth in the NAESB WEQ standards to determine if changes should be made to address Paragraph 1390 of Order 890. FERC: OATT is sufficient to allow a Transmission Provider to manage situations where the Transmission Customer modifies its application for service to the point that the request is “meaningfully different” than initial request. ESS/ITS: need to review if this has any impact on business functions. | WEQ Annual Plan Item 2 |  | FORMAL COMMENT: The ESS/ITS plans to vote to send the Recommendation that includes the Business Practice Standards and S&CPs to address the items included in Group 4 during the 2nd Quarter 2008. WEQ EC VOTE: The WEQ Executive Committee will vote on the Recommendation for the Group 4 items during the 3rd Quarter 2008 RATIFICATION: The ratification of the Recommendation for the Group 4 items will be complete by the end of the 3rd Quarter 2008 |  | The ESS/ITS has not begun drafting standards to address the Group 6 items at this time. |  |
| 1627 | Development of OASIS business practice standards and OASIS S&CPs for “the posting of additional curtailment information on OASIS” via a “detailed template for the posting of additional information on OASIS regarding firm transmission curtailments. Posting of curtailment information on OASIS: develop a detailed template for the posting of additional information on OASIS regarding firm transmission curtailments. | WEQ Annual Plan Item 2 |  |  |  |  |  |