| NORTH AMERICAN ENERGY STANDARDS BOARD Proposed 2006 WGQ Annual Plan – Prepared 12-01-05 |
| --- |
| Item Description | Completion | Assignment |
| Gas-Electric Activities |
| 1 | Development of standards regarding an Energy Day (R04016) | Tabled | WGQ BPS (with WEQ BPS) |
| Electronic Delivery Mechanisms and Related Activities |
| 2 | Review security standards as may be deemed necessary, e.g. Public Key Infrastructure (PKI). | Pending WEQ PKI activities | EDM |
| 3 | Partner with the Department of Energy’s Sandia National Laboratories on NAESB technical standards and respond to the surety assessment findings and recommendations. | 2nd Q, 2006 | EC Officers |
| 4 | Review of minimum technical characteristics in Appendices B, C, and D of the WGQ QEDM Manual | 2nd Q, 2006 | EDM |
| 5 | Prepare a joint analysis with the Retail Quadrants for AS2 and AS3 protocols as compared to the NAESB IET. | 4th Qtr. 2006 | EDM & Retail TEIS |
| Contracts Activities |
| 6 | Review and update NAESB Base Contract for Sale and Purchase of Natural Gas to reflect current industry practices and applicable terms and conditions. (R05014) | 2nd Q, 2006 | Contracts |
| Gas Quality |
| 7 | Part B of R03035: Develop a uniform process for reporting the underlying assumptions and methodologies for determining gas quality specifications from measured data. | 1st Q, 2006 | BPS |
| 8 | Part C of R03035: Examine the need to establish gas quality specification standards taking into consideration, (i) the specification needs of end users and providers of service to end users, and (ii) sources of supply (e.g. land-based, the Gulf, LNG). Draft such standards as appropriate. | Tabled | Not assigned at this time. |
| Program of Standards Maintenance & Fully Staffed Standards Work |
|  | Business Practice Requests | Ongoing | Assigned by the EC |
|  | Continue review against plan for migration to ANSI ASC X12 new versions as needed and coordinate such activities with DISA. | Ongoing | ANSI X12 Subcommittee |
|  | Information Requirements and Technical Mapping of Business Practices | Ongoing | Assigned by the EC6 |
|  | Ongoing Interpretations for Clarifying Language Ambiguities | Ongoing | Assigned by the EC6 |
|  | Ongoing Maintenance of Code Values and Other Technical Matters | Ongoing | Assigned by the EC6 |
| Provisional Activities |
|  | Respond to requests as received that are related to Docket No. RM05-28-000 (Gas-Electric Interdependency) |
|  | Respond to directives related to the conclusions of the NAESB reports submitted in Docket No. RM05-28-000 |
|  | Review and develop a Canadian Supplement to the ISDA Gas Annex |

Notes: 	(a)	Priority is given to action items that are carry-overs from the 2005 Annual Plan.

(b)	Any new activity should be preceded by a request from the submitter after which the annual plan will be revisited.  The provisional items would only be addressed after a request is submitted or an order is issued by the FERC.

NAESB WGQ EC and Subcommittee Leadership:

Executive Committee:  Jim Buccigross, Chair and Mike Novak, Vice-Chair

Business Practices Subcommittee:  Kim Van Pelt, Tina Burnett and Richard Smith

Information Requirements Subcommittee:  Dale Davis

Technical Subcommittee:  Kim Van Pelt

Contracts Subcommittee:  Suzanne Calcagno, Keith Sappenfield

Electronic Delivery Mechanism Subcommittee:  Leigh Spangler, Christopher Burden

Interpretation Subcommittee:  Paul Love

# Endnotes

End Notes:

Dates in the completion column are by end of the quarter for completion by the assigned committee.  The dates do not necessarily mean that the standards are fully staffed so as to be implementable by the industry, and/or ratified by membership.  If one item is completed earlier than planned, another item can begin earlier and possibly complete earlier than planned.  There are no begin dates on the plan.

The assignments are abbreviated.  The abbreviations and committee structure can be found at the end of the annual plan document.

The Board of Directors determined to table standards development efforts on item 1 at the June 22 ,2005 meeting.  Depending on the outcome of the board meeting on December 13, 2005, both Request Nos. R04016 and R04020 may be withdrawn by the submitters.  If those requests are withdrawn, then this item will be deleted from the plan and all annual plan items renumbered.

At its meeting on June 21, 2005, the Board of Directors unanimously voted to keep Part C of Request R03035 in abeyance, and to instruct the WGQ Executive Committee to add Part B to the Annual Plan for 2006 with the understanding that work related to the reporting of gas quality specifications is associated with the development of reporting procedures and not the standardization of the measurement itself.

This work is considered routine maintenance and thus the items are not separately numbered.

The EC assigns maintenance of existing standards on a request by request basis.

To the extent that it is determined that any of the provisional activities should be worked upon during the year as a result of a specific request for standards development or a FERC action, the Board has the discretion to modify the annual plan.  Additionally, provisional activities will remain on the Annual Plan for one year pending the filing of a formal request or a decision to add them to the plan as active items.

# Text boxes

The translation of business practices to usable uniform business transactions is accomplished through the definition of information requirements for the data, and mapping of that data into specific electronic transactions.  This translation is performed by IR and Technical subcommittees and completes the standards development process, often referred to as “full staffing.”  Both IR and Technical work in tandem to complete this crucial technical implementation activity.  Until these steps have been completed, the process is incomplete, and in many cases, the business practices cannot be used.

Practices

Development

Task Forces & Working Groups

Technical

Implementation

ANSI X12 Subcommittee

Electronic Delivery Mechanism Subcommittee (EDM)

Technical Subcommittee

Information Requirements Subcommittee (IR)

Interpretations Subcommittee

Contracts Subcommittee

Business Practices Subcommittee (BPS)

Wholesale Gas Quadrant

Executive Committee (WGQ EC)