|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3a(2018) | 3a (2019) | 1 | Closed | Completed | Outline the scope for Requirements for OASIS to use data in the Electric Industry Registry (R12001) | K Quimby (SPP) | OS: 11/2017 | OS: 02/2018 | OS: 02/2018 |  |
| 3c(2018) | 3b (2019) | 1 | Closed | Completed | Outline the scope for Evaluate adding dynamic notification for the rollover rights renewal deadline and develop new standards/modifications as needed | M Schingle (MISO) | OS: 01/2018 | OS: 02/2018 | OS: 02/2018 |   |
| 3d(2018) | 3c (2019) | 1 | Closed | Completed | Outline the scope for Review the NAESB Network Integration Transmission Service (NITS) Business and Technical Standards for needed modifications based on implementation and operational experiences since their adoption. See API for details | P Sorenson (OATI) | OS: 11/2017 | OS: 03/2018 | OS: 03/2018 |   |
| 3f(2018) | 3d (2019 | 1 | Open | In Progress | Outline the scope for Evaluate the need for new OASIS Business Practice Standards and/or mechanisms to allow documentation for coordination of partial path reservations to demonstrate the complete path associated with long-term firm interchange. This information, when populated, would provide a tool to improve coordination of interchange by transmission planners when developing planning models. This will provide greater certainty that partial path reservations are properly accounted for in transmission planning models and that reliable service is provided | J Manning (NCEMC) | OS: 11/2017 | OS: 03/2018 |   |  |
| 3a(2018) | 3a (2019) | 2 | Closed | Completed | Refine the scope for Requirements for OASIS to use data in the Electric Industry Registry (R12001) | K Quimby (SPP) | OS: 02/2018 | OS: 11/2018 |   | will be address in January |
| 3a(2018) | 3a (2019) | 3 | Closed | Completed | Identify the data elements from WEQ-003 that have valid values {Registered}. | M Steigerwald (BPA) | OS: 02/2018 | OS: 03/2018 | OS: 03/2018 |   |
| 3c(2018) | 3b (2019) | 2 | Closed | Completed | Refine the scope for Evaluate adding dynamic notification for the rollover rights renewal deadline and develop new standards/modifications as needed | M Schingle (MISO) | OS: 01/2018 | OS: 03/2018 | OS: 05/2018 | will be address in May also narrowed scope to PTP |
| 3d(2018) | 3c (2019) | 2 | Closed | Completed | Outline the scope for Minor corrections for all errata in WEQ-002; template errors, conflicting or incorrect Data Element names and cross-references, etc. | P Sorenson (OATI) | OS: 03/2018 | OS: 04/2018 | OS: 05/2018 | will continue to address in May |
| 3c(2018) | 3b (2019) | 3 | Closed | Completed | Refine the scope and draft standard language for Evaluate adding dynamic notification for the rollover rights renewal deadline and develop new standards/modifications as needed | M Schingle (MISO) | OS: 03/2018 | OS: 05/2018 | OS: 08/2018 | This was item was addressed in the May 2018 meeting and the discussion was extended to the July meeting |
| 3d(2018) | 3c (2019) | 3 | Closed | Completed | Review 002-101.3.2.9 & 002-101.3.2.11 get with their respective entities, reasearch, and return with a response to the subcommittee. | Subcommittee members | OS: 04/2018 | OS: 05/2018 | OS: 05/2018 |   |
| 3d(2018) | 3c (2019) | 4 | Closed | Completed | Scope for scheduling rights for the West; Report back on standards WEQ-002-101.3.2.9 & 002-101.3.2.11 | P Sorenson (OATI) | OS: 05/2018 | OS: 11/2018 | OS: 11/2018 | will continue to address in November |
| 3g(2018) | 3e (2019) | 1 | Closed | Completed | Look at the scope of the project | A Shintani (BPA) | OS: 08/2018 | OS: 11/2018 | OS: 11/2018 | will address in November |
| 3c(2018) | 3b (2019) | 4 | Closed | Completed | Look at the HTTP implementation to see if any entity uses this mechanism | P Sorenson (OATI)R Robinson (TVA) | OS: 09/2018 | OS: 10/2018 | OS: 10/2018 |   |
| 3c(2018) | 3b (2019) | 5 | Closed | Completed | To craft a strawman for dynamic notification for WEQ-002 and template structures for WEQ-002 | P Sorenson (OATI) | OS: 09/2018 | OS: 10/2018 | OS: 10/2018 |   |
| 3c(2018) | 3b (2019) | 6 | Closed | Completed | Draft a recommendation for 2018 API 3c | JT Wood (SOCO) | OS: 09/2018 | OS: 10/2018 | OS: 10/2018 |  |
| 3d/3g(2018) | 3c/3e (2019) | 5 | Closed | Completed | Set up recommdnation for 3d/3g and hard redline the scope for minor corrections already talked about. | JT Wood (SOCO) | OS: 10/2018 | OS: 11/2018 | OS: 11/2018 |  |
| 3c/3h(2018) | 3b/3f (2019) | 7 | Closed | Completed | look at 3c/3h draft recommendation and make sure that the final actions for the versions do not include 3.3 in the titles of the OASIS books 000,001,002,003, and 013 | JT Wood (SOCO) | OS: 10/2018 | OS: 11/2018 | OS: 11/2018 |  |
| 3d/3g(2018) | 3c/3e (2019) | 6 | Open | In Progress | Remove DUNS number from the query parameters for all templates. | P Sorenson | OS: 11/2018 | OS: 01/2019 |  |  |
| 3d/3g(2018) | 3c/3e (2019) | 7 | Open | In Progress | The addition of the Transmission Customer name in the DNR list.(different than CUSTOMER\_CODE). Consider the addition of application name. | P Sorenson | OS: 11/2018 | OS: 01/2019 |  |  |
| 3d/3g(2018) | 3c/3e (2019) | 8 | Open | In Progress | To draft templates for the following: Application RolloverDNR RolloverDNR Request | P Sorenson | OS: 11/2018 | OS: 01/2019 |  |  |
| 3i(2018) | 3g (2019) | 1 | Closed | Completed | Develop scope for NHM and report back on standard changes | M. Franz | OS: 11/2018 | OS: 01/2019 |  |  |
| 3i (2018) | 3g (2019) | 2 | Closed | Completed | Recommendation will be sent to the CISS Subcommittee to be looked at to see if there is anything that needs to be changed in other NAESB Business Practices. | J. Phillips | OS: 01/2019 | OS: 02/2019 |  |  |
| 3a(2018) | 3a (2019) | 3 | Open | In Progress | Refine the scope of the use of the word “registered” in the WEQ-003 standards to use data in the Electric Industry Registry (R12001) | K Quimby (SPP) | OS: 02/2019 | OS: 03/2019 |  |  |
| 3d/3g(2018) | 3c/3e (2019) | 9 | Open | In Progress | To review the document “Summary of Questions for NITS rollover” for further discussion on the topic of NITS rollover | Subcommittee members | OS: 02/2019 | OS: 03/2019 |  |  |
| 3f(2018) | 3d (2019 | 2 | Closed | Completed | Discuss with J Manning to see if this API is still viable  | A Pritchard | OS: 02/2019 | OS: 03/2019 |  OS: 03/2019 | 03/2019 subcommittee members will check with planners to see if there is a need for this item and will report back at the 04/2019 meeting  |
|  | 3d (2019 | 3 | Open  | In Progress | Check with planners to see if there is a need for this item and will report back at the 04/2019 meeting | Subcommittee members | OS: 03/2019 | OS: 04/2019 |  |  |